# Atlas POA

## Developer Handoff Package

## Options 1–3

## Copy-Paste Version

# Option 1 — Developer Handoff Checklist

## Purpose

This checklist is for the developer/team building Atlas. It is ordered to reduce rework and keep the system aligned with the agreed architecture.

## A. Product / Policy Lock

### A1. Identity and purpose

- Confirm product name: Atlas

- Confirm product type: Personal Operating Assistant

- Confirm single-user private-device design assumption

- Confirm Windows laptop is the initial primary host

- Confirm Atlas is native/local runtime, not browser-hosted

### A2. Core policy

- Confirm Claude is a default workspace tool

- Confirm standard external operations are allowed by default

- Confirm external AI image/video generation/editing requires approval

- Confirm Atlas has no user-facing mode switching

- Confirm Atlas is local-first, internet-capable, offline-tolerant

- Confirm Atlas is not public-facing by default

### A3. Approval and risk policy

- Confirm approval-required actions list

- Confirm clarification-required conditions list

- Confirm finance/account changes require approval

- Confirm purchases require approval

- Confirm posting/publishing/submitting requires approval

- Confirm overwrite/delete/final export rules

## B. Workspace Baseline Lock

### B1. Hardware / environment

- Confirm laptop model/runtime environment

- Confirm Windows version

- Confirm two-monitor arrangement

- Confirm lid-closed external display behavior

- Confirm webcam mic availability

- Confirm Tab as push-to-talk fallback

### B2. Startup layout

- Confirm right monitor = Claude

- Confirm left monitor = Chrome + Discord split

- Confirm Notepad = support window

- Confirm YouTube only on request

- Confirm Discord must not auto-join voice/video

### B3. App path validation

- Confirm Claude executable path

- Confirm Chrome executable path

- Confirm Discord executable path

- Confirm Notepad launch behavior

- Confirm process names and likely window title hints

## C. Runtime Foundation

### C1. Core runtime

- Create native Rust host/runtime

- Ensure no PowerShell-first runtime dependency

- Ensure no browser-tab-required runtime

- Ensure no public-facing listener by default

- Add local always-on core process scaffolding

### C2. Background behavior

- Add event-driven file watchers

- Add lightweight background scheduler

- Add throttling policy hooks

- Add on-demand worker task dispatch model

- Add local logging policy with bounded retention

## D. Desktop / Window / Display Control

### D1. App launching

- Implement app launch manager

- Implement app close manager

- Add per-app launch delay config

- Add per-app retry config

### D2. Monitor awareness

- Implement runtime monitor enumeration

- Map system monitors to logical roles (left, right)

- Validate geometry and DPI behavior

### D3. Window management

- Implement top-level window enumeration

- Implement process/window matching

- Implement title-hint matching

- Implement focus/restore behavior

- Implement placement/resize logic

### D4. Workspace orchestration

- Implement workspace_on

- Implement workspace_off

- Implement failure reporting for partial startup

- Validate repeated layout recovery

## E. Browser / Site Workflow Layer

### E1. Browser actions

- Add browser action scaffolding

- Support open URL

- Support navigate

- Support page read

- Support field fill

- Support click action scaffolding

### E2. Authenticated workflows

- Add site profile model

- Add login preparation flow

- Add session-aware workflow model

- Keep submit/purchase/account-change approval-gated

## F. Indexing and Awareness

### F1. File indexing

- Add selected-root scanning

- Add asset classification

- Add metadata-first storage

- Add incremental updates on file events

### F2. Document and media indexing

- Add simple text preview extraction

- Add media metadata placeholder layer

- Add recent-file cache

- Add project/media association hooks

### F3. Workspace awareness

- Track recent file changes

- Track active app/window state

- Add awareness hooks for proactive assistance triggers

## G. Conversation / Session Layer

### G1. Session handling

- Add conversation session model

- Add task-aware context

- Add assistant follow-up continuity

### G2. Proactive assistance

- Add guarded proactive suggestion engine

- Trigger only on relevant high-confidence conditions

- Avoid constant interruptions

## H. Memory and Workflow Learning

### H1. Memory partitions

- Preference memory

- Workflow memory

- Project memory

- Style memory

- Approval history

### H2. Workflow intelligence

- Store repeated task templates

- Store common destination choices

- Store project-linked recurring patterns

## I. Protected Secrets / Auth / Finance

### I1. Secrets architecture

- Create protected secrets subsystem

- Do not store secrets in plain config

- Do not expose secrets to general indexing

- Add credential reference model

- Add payment reference model

### I2. Finance handling

- Add finance record model

- Add report generation scaffolding

- Add audit scaffolding

- Start with local finance files

- Design for later authenticated finance site workflows

## J. Media Engine Groundwork

### J1. Local media support

- Add media intake scaffolding

- Add analysis scaffolding

- Add image path

- Add video path

- Add style profile integration

### J2. Policy

- Enforce approval for external AI media generation/editing

- Preserve originals

- Use working copies/draft outputs

- Mark final export as approval-required

## K. Acceptance Gate Before Broader Expansion

Developer should not move to later expansion until these work reliably:

- workspace startup

- workspace shutdown

- app focus and placement

- file awareness/index updates

- research-to-note flow

- guarded browser navigation scaffolding

- approval-gated protected workflow skeleton

# Option 2 — Phased Milestone Plan

## Purpose

This is the staged delivery roadmap for implementation.

## Milestone 0 — Architecture Lock

### Goal

Freeze assumptions before coding deeply.

### Deliverables

- product definition

- policy model

- workspace baseline

- runtime model

- approval model

- module layout

### Exit Criteria

- no major architecture ambiguity remains

- developer can start scaffolding without guesswork

## Milestone 1 — Core Native Runtime

### Goal

Create Atlas as a native private local process.

### Deliverables

- Rust project skeleton

- config loader

- bounded logging

- local runtime core

- lightweight process startup

- no browser dependence

- no public exposure by default

### Exit Criteria

- Atlas starts locally

- loads configs

- idles cleanly

- can route basic typed commands

## Milestone 2 — Workspace Control MVP

### Goal

Get desktop control working reliably.

### Deliverables

- app launching

- app closing

- monitor enumeration

- window detection

- layout placement

- workspace_on/workspace_off

### Exit Criteria

Atlas can:

- open Claude, Chrome, Discord, Notepad

- place them correctly

- close them in controlled order

- recover layout repeatably

## Milestone 3 — Browser and Site Workflow Skeleton

### Goal

Add browser navigation as a first-class system.

### Deliverables

- browser action model

- open URL

- navigate

- fill field

- click scaffolding

- page read scaffolding

- site profile model

### Exit Criteria

Atlas can:

- open Chrome to a site

- navigate within a site

- fill fields in a controlled way

- block submit/purchase/account-change without approval

## Milestone 4 — Indexing and Change Awareness

### Goal

Make Atlas aware of what exists and what changes.

### Deliverables

- selected-root scanner

- metadata index

- asset classification

- file watchers

- incremental updates

- recent file cache

### Exit Criteria

Atlas can:

- search watched folders

- identify new/changed files

- keep a usable local index without full rescans

## Milestone 5 — Research and Note Engine

### Goal

Reduce research workload.

### Deliverables

- research command flow

- summary creation

- note generation

- local storage of research outputs

### Exit Criteria

Atlas can:

- research a topic

- summarize it

- save a note

- retrieve the note later

## Milestone 6 — Conversation / Session Support

### Goal

Allow natural ongoing use.

### Deliverables

- conversation session model

- task continuity

- context continuity

- short confirmations + longer discussion mode

### Exit Criteria

Atlas can:

- hold task-aware follow-up conversation

- remember immediate context for the session

## Milestone 7 — Scheduler

### Goal

Support delayed and recurring work.

### Deliverables

- scheduled job model

- queue

- recurring job support

- approval-pending actions

### Exit Criteria

Atlas can:

- schedule tasks

- run them later

- pause if approval is required

## Milestone 8 — Protected Secrets / Authenticated Workflows

### Goal

Allow safe login and protected form workflows.

### Deliverables

- protected credential reference model

- payment reference model

- site auth workflow skeleton

- approval gate for sensitive actions

### Exit Criteria

Atlas can:

- prepare login flows

- fill protected fields through policy

- stop before submission/purchase/account change

## Milestone 9 — Finance / Accounting Support

### Goal

Support personal finance visibility and reporting.

### Deliverables

- finance record model

- local statement/report ingestion

- categorization scaffolding

- reporting scaffolding

- audit scaffolding

### Exit Criteria

Atlas can:

- read local finance records

- summarize them

- produce simple reports

- support later bank-site workflows

## Milestone 10 — Memory Refinement

### Goal

Reduce repetition and improve usefulness over time.

### Deliverables

- preference memory

- workflow memory

- project memory

- style memory

- approval history

### Exit Criteria

Atlas starts reusing learned defaults and asking fewer repetitive questions.

## Milestone 11 — Local Media Groundwork

### Goal

Add secondary media capability foundation.

### Deliverables

- image intake scaffolding

- video intake scaffolding

- analysis hooks

- local generation/edit planning

- export rules

### Exit Criteria

Atlas has a structured local media subsystem ready for expansion.

## Milestone 12 — Voice Maturity

### Goal

Move beyond typed-first control.

### Deliverables

- push-to-talk pipeline

- local STT/TTS integration

- later wake word

- guarded proactive voice assist

### Exit Criteria

Atlas supports practical voice-first use on the laptop.

## Milestone 13 — Later Expansion

### Future

- physical workspace automation

- iPhone/iPad integration

- Safari-side client workflows

- richer local media generation

- broader external integrations if approved later

# Option 3 — Consolidated Rust Starter Scaffold Outline

## Purpose

This is the scaffold outline the developer can use to structure the repo immediately.

## Cargo.toml

[package]

name = "atlas-poa"

version = "0.4.0"

edition = "2021"

[dependencies]

serde = { version = "1", features = ["derive"] }

serde_yaml = "0.9"

serde_json = "1"

chrono = "0.4"

thiserror = "1"

log = "0.4"

env_logger = "0.11"

[profile.dev]

opt-level = 0

[profile.release]

opt-level = 3

## Top-Level Repo Layout

atlas-poa/

├── Cargo.toml

├── README.md

├── .gitignore

├── src/

├── config/

├── data/

├── scripts/

└── docs/

## src/lib.rs

pub mod config;

pub mod context;

pub mod router;

pub mod parser;

pub mod intents;

pub mod state;

pub mod errors;

pub mod policy;

pub mod approval;

pub mod runtime;

pub mod conversation;

pub mod audio;

pub mod automation;

pub mod indexing;

pub mod memory;

pub mod scheduler;

pub mod research;

pub mod workflow;

pub mod secrets;

pub mod auth;

pub mod finance;

pub mod media;

pub mod vision;

pub mod storage;

## Required src/ tree

src/

├── main.rs

├── lib.rs

├── config.rs

├── context.rs

├── router.rs

├── parser.rs

├── intents.rs

├── state.rs

├── errors.rs

├── policy.rs

├── approval.rs

│

├── runtime/

│   ├── mod.rs

│   ├── core.rs

│   ├── workers.rs

│   ├── watchers.rs

│   ├── jobs.rs

│   └── throttling.rs

│

├── conversation/

│   ├── mod.rs

│   ├── sessions.rs

│   ├── context.rs

│   └── proactive.rs

│

├── audio/

│   ├── mod.rs

│   ├── ptt.rs

│   ├── stt.rs

│   ├── tts.rs

│   └── wakeword.rs

│

├── automation/

│   ├── mod.rs

│   ├── apps.rs

│   ├── windows.rs

│   ├── displays.rs

│   ├── workspace.rs

│   ├── powershell.rs

│   ├── browser.rs

│   ├── monitor_runtime.rs

│   ├── window_match.rs

│   └── layout_engine.rs

│

├── indexing/

│   ├── mod.rs

│   ├── files.rs

│   ├── documents.rs

│   ├── media.rs

│   └── search.rs

│

├── memory/

│   ├── mod.rs

│   ├── preferences.rs

│   ├── workflows.rs

│   ├── projects.rs

│   ├── styles.rs

│   └── approvals.rs

│

├── scheduler/

│   ├── mod.rs

│   ├── jobs.rs

│   └── queue.rs

│

├── research/

│   ├── mod.rs

│   ├── search.rs

│   ├── summarize.rs

│   └── notes.rs

│

├── workflow/

│   ├── mod.rs

│   ├── prompts.rs

│   ├── drafting.rs

│   ├── staging.rs

│   └── handoff.rs

│

├── secrets/

│   ├── mod.rs

│   ├── credentials.rs

│   ├── payments.rs

│   ├── policies.rs

│   └── broker.rs

│

├── auth/

│   ├── mod.rs

│   ├── sites.rs

│   ├── login.rs

│   ├── forms.rs

│   └── approvals.rs

│

├── finance/

│   ├── mod.rs

│   ├── records.rs

│   ├── reports.rs

│   ├── categorization.rs

│   └── audits.rs

│

├── media/

│   ├── mod.rs

│   ├── intake.rs

│   ├── analysis.rs

│   ├── images.rs

│   ├── video.rs

│   ├── generation.rs

│   └── exports.rs

│

├── vision/

│   ├── mod.rs

│   ├── capture.rs

│   └── analyze.rs

│

└── storage/

├── mod.rs

├── db.rs

├── files.rs

└── models.rs

## Required config/ tree

config/

├── settings.yaml

├── apps.yaml

├── monitor_layout.yaml

├── commands.yaml

├── approval_policy.yaml

├── policy.yaml

├── indexing.yaml

├── runtime.yaml

├── sites.yaml

├── protected_data_policy.yaml

├── workflow_templates.yaml

└── style_profiles.yaml

## Required docs/ tree

docs/

├── architecture.md

├── command_spec.md

├── setup.md

├── checklist.md

├── roadmap.md

├── approval_model.md

├── policy_model.md

├── runtime_model.md

├── indexing_model.md

├── auth_model.md

└── finance_model.md

## Required data/ tree

data/

├── notes/

├── logs/

├── captures/

├── memory/

├── index/

├── media/

├── finance/

└── atlas.db

## Minimal starter structs the developer should implement first

### state.rs

#[derive(Debug, Default)]

pub struct AssistantState {

pub last_command: Option<String>,

pub last_capture_path: Option<String>,

pub last_note_path: Option<String>,

pub last_opened_app: Option<String>,

pub pending_approval_action: Option<String>,

pub active_project: Option<String>,

pub active_style_profile: Option<String>,

pub active_conversation_session: Option<String>,

}

### approval.rs

#[derive(Debug, Clone, PartialEq, Eq)]

pub enum ActionRisk {

Low,

Medium,

High,

}

#[derive(Debug, Clone, PartialEq, Eq)]

pub enum ApprovalDecision {

AutoProceed,

ProceedAndReport,

AskClarification,

RequireApproval,

}

### policy.rs

#[derive(Debug, Clone, PartialEq, Eq)]

pub enum ActionCategory {

LocalOperational,

StandardExternalOperational,

LocalCreative,

ExternalCreativeGenerativeAI,

}

## Core implementation priority inside scaffold

- config loading

- runtime core

- workspace control

- monitor/window placement

- browser action scaffolding

- indexing/watchers

- research-to-note

- scheduler

- secrets/auth scaffolding

- finance scaffolding

- conversation/session scaffolding

- memory refinements

- media groundwork

# Final Note for Developer Handoff

This package represents the agreed baseline for Atlas at the current time.
It should be treated as the architectural source of truth until implementation reveals host-specific adjustments, especially around:

- Windows window management

- browser workflows

- authenticated site behavior

- secure credential handling

- local creative/media feasibility on the target laptop