# Atlas Personal Operating Assistant

## Supplemental Developer Handoff Pack

## Deliverables 1–5

# 1. Developer-Facing Milestone Acceptance Matrix

## Purpose

Defines pass/fail criteria for each development phase.

## Milestone 0 — Architecture Lock

### Objective

Freeze assumptions and prevent foundational rework.

### Required deliverables

- Atlas product definition

- policy model

- workspace baseline

- runtime model

- protected data classes

- subsystem map

### Acceptance criteria

- Product name is Atlas

- Product type is Personal Operating Assistant

- Claude is confirmed as default workspace tool

- No user-facing mode-switching exists in product design

- External AI media generation/editing approval rule is documented

- Primary vs secondary mission is documented

- Windows laptop is confirmed as the host baseline

- Public exposure default is disabled in design

### Pass condition

All architectural core decisions are documented and no major unresolved contradictions remain.

## Milestone 1 — Native Runtime Foundation

### Objective

Create Atlas as a native local process.

### Required deliverables

- Rust host/runtime skeleton

- config loading

- local data directories

- bounded logging

- runtime policy config

### Acceptance criteria

- Atlas launches as a local process

- Atlas does not require a browser tab to exist

- Atlas does not require a visible PowerShell console to operate

- Config files are loaded successfully

- Core runtime exits cleanly and restarts cleanly

- Logs are written locally in bounded fashion

### Pass condition

Atlas can start, idle, and shut down locally without external hosting dependencies.

## Milestone 2 — Workspace Control MVP

### Objective

Support deterministic startup/shutdown and workspace layout.

### Required deliverables

- app launch logic

- app close logic

- monitor enumeration

- window detection/matching

- layout placement

- workspace_on/workspace_off workflows

### Acceptance criteria

- Claude launches and lands on right monitor

- Chrome launches and lands on left monitor left half

- Discord launches and lands on left monitor right half

- Notepad launches and lands in support position

- Discord does not auto-join voice/video

- Workspace shutdown closes managed apps in expected order

- Failure case is reported clearly when an app/window fails

### Pass condition

Workspace startup/shutdown succeeds reliably in repeated tests.

## Milestone 3 — Browser Workflow Skeleton

### Objective

Treat browser automation as a first-class capability.

### Required deliverables

- browser action model

- URL open logic

- page navigation scaffolding

- field-fill scaffolding

- site profile model

- submit approval gate

### Acceptance criteria

- Atlas can open a site in Chrome

- Atlas can represent navigation and field fill actions

- Atlas can use authenticated workflow templates conceptually

- Submit actions are blocked unless approval flow exists

- Purchase/account-change actions are blocked unless approval flow exists

### Pass condition

Browser workflow support exists structurally and is policy-aware.

## Milestone 4 — Indexing and File Change Awareness

### Objective

Make Atlas aware of what exists and what changes.

### Required deliverables

- selected-root scan

- metadata index

- asset classification

- file watcher hooks

- incremental update queue

- basic filename/preview search

### Acceptance criteria

- Desktop/Documents/Downloads or chosen roots can be scanned

- Files are classified into basic asset classes

- New files can trigger change events

- Changed files can trigger incremental updates

- Basic filename search works

- Simple preview-text search works for supported text files

- Excluded folders are not indexed

### Pass condition

Atlas can maintain a lightweight, useful view of workspace contents without full rescans every time.

## Milestone 5 — Research and Note Engine

### Objective

Reduce research workload.

### Required deliverables

- research command flow

- summary generation

- note writing

- note retrieval support

### Acceptance criteria

- User can request research

- Atlas can generate a summary

- Atlas can save a local note

- Atlas can retrieve or reference saved notes later

### Pass condition

Atlas can produce a useful local research artifact from a request.

## Milestone 6 — Conversation and Session Context

### Objective

Support fuller conversation and session continuity.

### Required deliverables

- session model

- conversation context

- task continuity

- short confirmation / long explanation behavior

### Acceptance criteria

- Atlas preserves immediate conversation context

- Atlas can continue a task across follow-up prompts

- Atlas can maintain a session ID or equivalent task context

- Atlas defaults to short confirmations

### Pass condition

Atlas feels conversational rather than stateless during multi-step interactions.

## Milestone 7 — Scheduler

### Objective

Support timed and recurring tasks.

### Required deliverables

- scheduled job model

- queue

- delayed execution flow

- recurring job support

- approval-pending job support

### Acceptance criteria

- Atlas can enqueue a future task

- Atlas can represent recurring tasks

- Atlas can represent approval-required pending jobs

- Scheduled jobs persist locally

### Pass condition

Atlas can track and execute delayed work structurally.

## Milestone 8 — Protected Secrets and Auth Workflows

### Objective

Support login and protected fill actions safely.

### Required deliverables

- credential reference model

- payment reference model

- site auth workflow scaffold

- protected action policy

### Acceptance criteria

- Secrets are not stored in ordinary config

- Login preparation flow exists

- Credential/payment fill actions are policy-aware

- Purchase/account-change actions require approval

- Secrets are excluded from general indexing and ordinary logging

### Pass condition

Atlas can safely model authenticated workflows without flattening secrets into general data structures.

## Milestone 9 — Finance and Accounting Support

### Objective

Support protected finance/accounting workflows.

### Required deliverables

- finance record model

- categorization scaffolding

- report scaffolding

- audit scaffolding

### Acceptance criteria

- Local finance records can be represented

- Financial reports can be generated structurally

- Audit workflows can be represented

- Finance data is treated as protected class

- No financial submission/purchase action is allowed without approval

### Pass condition

Atlas can support finance/accounting visibility safely at a structural level.

## Milestone 10 — Memory Refinement

### Objective

Reduce repetitive user effort over time.

### Required deliverables

- preference memory

- workflow memory

- project memory

- style memory

- approval history

### Acceptance criteria

- Distinct memory domains exist

- Atlas can store project-linked context

- Atlas can store approval outcomes

- Atlas can begin applying defaults based on prior choices

### Pass condition

Atlas begins to reduce repetitive prompting and improve continuity.

## Milestone 11 — Local Media Groundwork

### Objective

Create the secondary local media foundation.

### Required deliverables

- media intake model

- image/video analysis hooks

- generation/edit planning hooks

- export rules

### Acceptance criteria

- Images and videos can be represented as media assets

- Style profile association exists

- Export/finalization is approval-aware

- External AI media generation remains restricted unless approved

### Pass condition

Atlas has a viable secondary media architecture without breaking core priorities.

## Milestone 12 — Voice Maturity

### Objective

Make Atlas practical for voice-first use.

### Required deliverables

- push-to-talk path

- STT/TTS integration scaffolding

- wake word later

- proactive assistance trigger hooks

### Acceptance criteria

- Push-to-talk works

- Atlas can accept spoken requests

- Atlas can produce short spoken responses

- Voice flow respects policy and approval model

### Pass condition

Atlas supports practical local voice interaction.

# 2. Consolidated Rust Starter Scaffold

## Purpose

This is the immediate codebase skeleton developers should create.

## Cargo.toml

[package]

name = "atlas-poa"

version = "0.4.0"

edition = "2021"

[dependencies]

serde = { version = "1", features = ["derive"] }

serde_yaml = "0.9"

serde_json = "1"

chrono = "0.4"

thiserror = "1"

log = "0.4"

env_logger = "0.11"

[profile.dev]

opt-level = 0

[profile.release]

opt-level = 3

## Directory Layout

atlas-poa/

├── Cargo.toml

├── README.md

├── .gitignore

├── src/

├── config/

├── data/

├── scripts/

└── docs/

## src/lib.rs

pub mod config;

pub mod context;

pub mod router;

pub mod parser;

pub mod intents;

pub mod state;

pub mod errors;

pub mod policy;

pub mod approval;

pub mod runtime;

pub mod conversation;

pub mod audio;

pub mod automation;

pub mod indexing;

pub mod memory;

pub mod scheduler;

pub mod research;

pub mod workflow;

pub mod secrets;

pub mod auth;

pub mod finance;

pub mod media;

pub mod vision;

pub mod storage;

## Core source layout

src/

├── main.rs

├── lib.rs

├── config.rs

├── context.rs

├── router.rs

├── parser.rs

├── intents.rs

├── state.rs

├── errors.rs

├── policy.rs

├── approval.rs

│

├── runtime/

│   ├── mod.rs

│   ├── core.rs

│   ├── workers.rs

│   ├── watchers.rs

│   ├── jobs.rs

│   └── throttling.rs

│

├── conversation/

│   ├── mod.rs

│   ├── sessions.rs

│   ├── context.rs

│   └── proactive.rs

│

├── audio/

│   ├── mod.rs

│   ├── ptt.rs

│   ├── stt.rs

│   ├── tts.rs

│   └── wakeword.rs

│

├── automation/

│   ├── mod.rs

│   ├── apps.rs

│   ├── windows.rs

│   ├── displays.rs

│   ├── workspace.rs

│   ├── powershell.rs

│   ├── browser.rs

│   ├── monitor_runtime.rs

│   ├── window_match.rs

│   └── layout_engine.rs

│

├── indexing/

│   ├── mod.rs

│   ├── files.rs

│   ├── documents.rs

│   ├── media.rs

│   └── search.rs

│

├── memory/

│   ├── mod.rs

│   ├── preferences.rs

│   ├── workflows.rs

│   ├── projects.rs

│   ├── styles.rs

│   └── approvals.rs

│

├── scheduler/

│   ├── mod.rs

│   ├── jobs.rs

│   └── queue.rs

│

├── research/

│   ├── mod.rs

│   ├── search.rs

│   ├── summarize.rs

│   └── notes.rs

│

├── workflow/

│   ├── mod.rs

│   ├── prompts.rs

│   ├── drafting.rs

│   ├── staging.rs

│   └── handoff.rs

│

├── secrets/

│   ├── mod.rs

│   ├── credentials.rs

│   ├── payments.rs

│   ├── policies.rs

│   └── broker.rs

│

├── auth/

│   ├── mod.rs

│   ├── sites.rs

│   ├── login.rs

│   ├── forms.rs

│   └── approvals.rs

│

├── finance/

│   ├── mod.rs

│   ├── records.rs

│   ├── reports.rs

│   ├── categorization.rs

│   └── audits.rs

│

├── media/

│   ├── mod.rs

│   ├── intake.rs

│   ├── analysis.rs

│   ├── images.rs

│   ├── video.rs

│   ├── generation.rs

│   └── exports.rs

│

├── vision/

│   ├── mod.rs

│   ├── capture.rs

│   └── analyze.rs

│

└── storage/

├── mod.rs

├── db.rs

├── files.rs

└── models.rs

## Minimal starter definitions

### state.rs

#[derive(Debug, Default)]

pub struct AssistantState {

pub last_command: Option<String>,

pub last_capture_path: Option<String>,

pub last_note_path: Option<String>,

pub last_opened_app: Option<String>,

pub pending_approval_action: Option<String>,

pub active_project: Option<String>,

pub active_style_profile: Option<String>,

pub active_conversation_session: Option<String>,

}

### approval.rs

#[derive(Debug, Clone, PartialEq, Eq)]

pub enum ActionRisk {

Low,

Medium,

High,

}

#[derive(Debug, Clone, PartialEq, Eq)]

pub enum ApprovalDecision {

AutoProceed,

ProceedAndReport,

AskClarification,

RequireApproval,

}

### policy.rs

#[derive(Debug, Clone, PartialEq, Eq)]

pub enum ActionCategory {

LocalOperational,

StandardExternalOperational,

LocalCreative,

ExternalCreativeGenerativeAI,

}

## Required config layout

config/

├── settings.yaml

├── apps.yaml

├── monitor_layout.yaml

├── commands.yaml

├── approval_policy.yaml

├── policy.yaml

├── indexing.yaml

├── runtime.yaml

├── sites.yaml

├── protected_data_policy.yaml

├── workflow_templates.yaml

└── style_profiles.yaml

## Required data layout

data/

├── notes/

├── logs/

├── captures/

├── memory/

├── index/

├── media/

├── finance/

└── atlas.db

# 3. Target Laptop Implementation Checklist

## Purpose

This checklist is for first deployment on the actual laptop.

## System Validation

- Confirm Windows version

- Confirm laptop lid-closed behavior

- Confirm monitor arrangement and coordinates

- Confirm webcam mic availability

- Confirm audio output device strategy

- Confirm push-to-talk key

## Application Validation

- Confirm Claude path and launch behavior

- Confirm Chrome path and launch behavior

- Confirm Discord launch and visible main window behavior

- Confirm Notepad behavior

- Confirm app process names and likely title hints

## Workspace Layout Validation

- Validate right monitor = Claude

- Validate left monitor split for Chrome/Discord

- Validate Notepad support position

- Validate repeated startup/shutdown consistency

## Browser / Site Validation

- Confirm Chrome can be controlled for basic site opening

- Confirm authenticated session reuse assumptions

- Confirm site workflows do not submit automatically

- Confirm approval gates are respected

## Indexing Validation

- Confirm watched roots exist

- Confirm exclusions work

- Confirm new file detection works

- Confirm changed file detection works

- Confirm recent file awareness works

## Runtime Validation

- Confirm Atlas runs without visible PowerShell dependence

- Confirm Atlas runs without required browser-tab runtime

- Confirm no public network listener is exposed by default

- Confirm idle footprint is acceptable on laptop

## Protected Workflow Validation

- Confirm secrets are not in plain config

- Confirm protected actions hit approval logic

- Confirm finance data is treated separately from ordinary notes/files

# 4. Protected Secrets and Auth Design Specification

## Purpose

Define how Atlas safely handles:

- usernames

- passwords

- PINs

- payment data

- authenticated site workflows

## Requirements

- Secrets must not live in ordinary config files

- Secrets must not be exposed in logs

- Secrets must not be indexed as normal searchable content

- Atlas may retrieve and fill protected values under policy

- Atlas must require approval for protected consequential actions

## Protected Workflow Classes

### Class A — Credential Fill

- username

- password

- PIN

Default:

- fill allowed through protected workflow rules

- still not exposed to normal memory/indexing/logging

### Class B — Payment Fill

- cardholder name

- card number

- expiry

- CVV

- billing ZIP/address

Default:

- fill only through stronger policy rules

- purchase/submit always approval-gated

### Class C — Account Mutation

- password changes

- security setting changes

- adding/removing payment methods

- account setting changes

Default:

- approval required

### Class D — Finance/Protected Reporting

- balances

- transaction reports

- statement analysis

- budgets

- local accounting workflows

Default:

- allowed as protected local analysis

- no consequential submission or financial action without approval

## Required modules

src/secrets/

src/auth/

src/finance/

## Required config concepts

config/sites.yaml

config/protected_data_policy.yaml

# 5. Laptop Performance Validation Checklist

## Purpose

Ensure Atlas remains fast and stable on a laptop.

## Idle Runtime Checks

- Idle CPU usage is low

- Idle memory footprint is acceptable

- No repeated full rescans occur in idle state

- No unnecessary background network chatter occurs

## Indexing Checks

- Metadata-first indexing is used

- Incremental updates happen on change

- Full rescans are rare and intentional

- Large folders do not stall the system

## Worker Checks

- Heavy tasks run on-demand only

- Worker tasks terminate cleanly

- Multiple heavy tasks do not stack uncontrollably

- Heavy jobs can be throttled or deferred

## Battery / Load Checks

- System can reduce heavy work under load

- System can reduce heavy work on battery

- Critical core functions still remain responsive

## Storage Checks

- Logs are bounded

- Caches are bounded

- Working copies and outputs are organized

- Media/temp growth is managed

## Privacy / Exposure Checks

- No public-facing service is enabled by default

- No browser-tab runtime is required

- PowerShell is helper-only if used

- Local files and protected data remain private by default