# Workspace Assistant Implementation Report

## Version: Revised for Rust/C++ Foundation

## Status: Planning and Foundation Build Package

## 1. Executive Summary

### Objective

Build a fully local, self-hosted, voice-first workspace assistant for Windows that can:

- control your laptop

- control and arrange your displays

- open, close, focus, and move applications

- launch your workspace layout

- view your display on command

- perform research and create notes

- later control lights

- later support iPhone/iPad as client interfaces

### Your priorities

#### Primary

- Laptop control

- Display/window control

#### Secondary

- Lights

- iPhone/iPad integration

### Key design decision

You want the core system written in:

- Rust

- C++
rather than Python.

### Recommended implementation choice

Use:

- Rust as the main system/orchestration language

- PowerShell as Windows automation glue

- C++ only when needed for lower-level integrations or specific libraries

### Why Rust over C++ for the main build

- safer memory model

- easier long-term maintenance

- good performance

- strong CLI/service architecture

- better ergonomics for a new-project orchestrator than raw C++

### Why not pure C++ for everything

It is possible, but:

- slower to build

- more verbose

- harder for future maintenance

- more fragile for string-heavy orchestration logic

### Best practical architecture

- Core assistant service: Rust

- Windows scripting layer: PowerShell

- Possible hotkey/desktop helper: AutoHotkey or Rust

- Optional future low-level module: C++

## 2. Platform Constraints and Delivery Method

### Constraint

This application cannot create downloadable files.

### Workaround

You can copy this package into:

- REPORT.md

- IMPLEMENTATION_PLAN.md

- BUILD_CHECKLIST.md

or merge them into:

- workspace_assistant_report.md

### Additional constraint

You are not currently on the target laptop, so:

- no live testing

- no path validation

- no monitor ID validation

- no app executable path validation

- no real audio device testing

### Implication

Right now, the best use of time is:

- define architecture

- define modules

- define config formats

- define command contracts

- produce starter code skeletons

- produce milestone checklist

- identify unknowns to validate later

That is exactly what this package does.

## 3. Revised Technical Recommendation

## 3.1 Language decision

### Primary language

Rust

### Secondary language

PowerShell

### Optional tertiary

C++ only for:

- specialized native Windows bindings if needed

- advanced audio/vision integrations later

- performance-critical edge modules

### Not recommended as main language

- Python as primary orchestrator

- full system in C++ only

## 3.2 Why Rust is the best fit here

Your system is mainly:

- event-driven

- command-based

- stateful

- config-heavy

- automation-heavy

- string parsing and orchestration focused

Rust is well-suited to:

- CLI and background services

- JSON/YAML config handling

- state machines

- local APIs

- structured error handling

- building a stable long-running desktop-side service

## 4. Revised System Architecture

[Voice Input / Typed Input]

|

v

[Input Layer]

- Push-to-talk

- Typed fallback

- Wake word later

|

v

[STT Layer]

- Local transcription

|

v

[Rust Core Assistant Service]

- Intent parsing

- Command routing

- State management

- Note creation

- Research orchestration

- Display-view orchestration

|

-----------------------------

|            |             |

v            v             v

[Desktop]   [Research]    [Display]

[Control]   [Module]      [Capture]

|                          |

v                          v

[PowerShell / Win API]    [Screenshot/OCR]

|

v

[Apps / Windows / Monitors]

### Future expansion

[Rust Core Assistant Service]

|

+--> [Wake Word Service]

+--> [Home Assistant Bridge]

+--> [iPhone/iPad Client API]

+--> [Local Note / Memory Store]

## 5. Functional Design

## 5.1 Core V1 capabilities

The system must support:

- turn on workspace

- shutdown workspace

- open app

- close app

- move app

- focus app

- open specific browser later

- view my display

- research topic

- create note

- type/paste text on command

### Workspace layout

- Right monitor: Claude

- Left monitor: Chrome + Discord split

- Notepad: side/support position

- YouTube: only on request

## 5.2 Command inventory

### Startup/Shutdown

- Turn on workspace

- Shutdown workspace

### App control

- Open Claude

- Open Chrome

- Open Discord

- Open Notepad

- Close Claude

- Close Chrome

- Close Discord

- Close Notepad

### Window/display control

- Move Claude to right monitor

- Move Chrome to left monitor

- Split Chrome and Discord on left monitor

- Put Notepad on the side

- Focus Chrome

- Focus Claude

### Research

- Research [topic]

- Create a note for this

- Give me the full brief

- Summarize that briefly

### Display analysis

- View my display

- Summarize this

- Explain this

- What am I missing

- Draft a response

### Text insertion

- Type this into Notepad

- Paste this into Claude

- Open Claude and enter this prompt

## 6. Updated Project Structure for Rust

Recommended structure:

jarvis-workspace-rs/

│

├── Cargo.toml

├── README.md

├── .gitignore

│

├── src/

│   ├── main.rs

│   ├── config.rs

│   ├── router.rs

│   ├── intents.rs

│   ├── state.rs

│   ├── errors.rs

│   │

│   ├── audio/

│   │   ├── mod.rs

│   │   ├── ptt.rs

│   │   ├── stt.rs

│   │   ├── tts.rs

│   │   └── wakeword.rs

│   │

│   ├── automation/

│   │   ├── mod.rs

│   │   ├── apps.rs

│   │   ├── windows.rs

│   │   ├── displays.rs

│   │   ├── workspace.rs

│   │   └── powershell.rs

│   │

│   ├── research/

│   │   ├── mod.rs

│   │   ├── search.rs

│   │   ├── summarize.rs

│   │   └── notes.rs

│   │

│   ├── vision/

│   │   ├── mod.rs

│   │   ├── capture.rs

│   │   └── analyze.rs

│   │

│   └── storage/

│       ├── mod.rs

│       ├── db.rs

│       ├── files.rs

│       └── models.rs

│

├── config/

│   ├── settings.yaml

│   ├── apps.yaml

│   ├── monitor_layout.yaml

│   └── commands.yaml

│

├── data/

│   ├── notes/

│   ├── logs/

│   ├── captures/

│   └── assistant.db

│

├── scripts/

│   ├── install.ps1

│   ├── run.ps1

│   ├── open_app.ps1

│   ├── close_app.ps1

│   ├── workspace_on.ps1

│   └── workspace_off.ps1

│

└── docs/

├── architecture.md

├── command_spec.md

├── setup.md

├── checklist.md

└── roadmap.md

## 7. Build Checklist Integrated into the Report

## Phase 0 — Planning and foundation

### Tasks

- Confirm Windows version on target laptop

- Confirm exact app executable paths for Claude, Chrome, Discord, Notepad

- Confirm monitor arrangement in Windows display settings

- Confirm right monitor is Monitor 1 and left monitor is Monitor 2 in actual coordinates

- Confirm lid-closed external display behavior

- Confirm webcam mic device name

- Confirm whether AirPods will be output-only for v1

### Acceptance criteria

- You have exact environment facts written down

- You know which assumptions remain unverified

## Phase 1 — Repo and config foundation

### Tasks

- Create Rust project structure

- Create YAML config files

- Create note storage folder structure

- Create command definition schema

- Create app mapping schema

- Create monitor layout schema

### Acceptance criteria

- Project builds as an empty/stub service

- Config files load successfully

- Notes/log paths resolve cleanly

## Phase 2 — Core assistant service skeleton

### Tasks

- Create main.rs

- Create router module

- Create intent enum/model

- Create state model

- Create logging/error handling

- Create placeholder TTS module

- Create placeholder STT module

### Acceptance criteria

- Service starts

- Test text input can be routed

- Stub responses work

## Phase 3 — Deterministic desktop control

### Tasks

- Implement app launching

- Implement app closing

- Implement focus app behavior

- Implement monitor/layout placement logic

- Implement workspace_on

- Implement workspace_off

- Add retries and app-start delay handling

### Acceptance criteria

- Core apps can be launched deterministically

- Workspace layout command runs in a repeatable sequence

- App close behavior works on a test basis

## Phase 4 — Voice and fallback input

### Tasks

- Add Tab push-to-talk capture logic

- Integrate local STT

- Integrate local TTS

- Add short voice confirmations

- Add typed fallback command box or CLI mode

### Acceptance criteria

- Spoken command becomes transcript

- Transcript routes correctly

- Spoken confirmation plays back

## Phase 5 — Research + note creation

### Tasks

- Implement research_topic command

- Implement search orchestration

- Implement note generation

- Implement note-saving format

- Implement spoken short summary

- Implement “full brief if asked”

### Acceptance criteria

- Topic research can be requested

- A local note is created

- Spoken summary is brief and correct format-wise

## Phase 6 — Display capture

### Tasks

- Implement active display capture

- Save image locally

- Return capture path to router

- Add “display in view” confirmation

- Define follow-on command handling

### Acceptance criteria

- Screen can be captured on command

- System acknowledges readiness for next step

## Phase 7 — Claude and text insertion controls

### Tasks

- Implement focus Claude command

- Implement paste prompt into Claude

- Implement type into active app

- Add confirmation before outbound/send actions

- Add guardrails for Discord no-join behavior

### Acceptance criteria

- Claude can be opened/focused

- Prompt can be inserted

- No unintended Discord voice/video join occurs

## Phase 8 — Wake word

### Tasks

- Add wake word module

- Add timeout behavior

- Add fallback-to-Tab behavior

- Add interruption handling

- Tune for false activations

### Acceptance criteria

- Wake word works reliably enough for limited use

- Push-to-talk still works as a backup

## Phase 9 — Home Assistant and lights

### Tasks

- Stand up Home Assistant later

- Add 2 plugs and 1 bulb

- Create workspace_on and workspace_off scenes

- Add Rust bridge/API calls to those scenes

- Add optional focus mode lighting

### Acceptance criteria

- Digital workspace and physical workspace can activate together

## Phase 10 — iPhone/iPad

### Tasks

- Create local API for commands

- Create mobile-friendly client or web UI

- Allow remote workspace_on

- Allow research requests

- Allow note viewing

### Acceptance criteria

- Phone/tablet can act as a remote command client

## 8. Current Gaps, Revised for Rust/C++

## Gap 1: Windows automation remains the hard part

Changing languages does not solve the main challenge:

- app detection

- window placement

- monitor coordinates

- UI timing

- process/window matching

This remains the hardest engineering area.

## Gap 2: Rust ecosystem complexity vs Python simplicity

Rust is a good fit, but:

- more setup friction

- steeper development effort

- more complex bindings for certain desktop functions

- more code volume for basic orchestration

Because you are not coding yourself, this matters:
Whoever writes the code for you will need to do more work in Rust than in Python.

## Gap 3: You cannot test right now

This means:

- no live iteration

- no verification of executable paths

- no validation of monitor geometry

- no audio device testing

So today’s work should focus on:

- architecture

- scaffolding

- config

- interfaces

- command contracts

## Gap 4: “I need you or Claude to write all the code”

I need to be precise here:

- I can draft code, architecture, configs, skeletons, and step-by-step implementation material

- I cannot execute, test, validate, or ship working binaries from this application

- I also cannot guarantee untested code will work on your exact laptop

So the practical path is:

- produce the repo blueprint

- produce the module code skeletons

- fill in key modules phase by phase

- test later on the target machine

- refine after you can run it

## 9. Recommended Rust Module Specs

## 9.1 main.rs

Responsibility:

- load config

- initialize services

- start command loop

- route typed input until voice is ready

## 9.2 router.rs

Responsibility:

- map transcript/text to intent

- call correct module

- standardize confirmation behavior

## 9.3 intents.rs

Responsibility:

- define enum for all commands

- hold parsed parameters

## 9.4 automation/apps.rs

Responsibility:

- app path lookup

- launch logic

- close logic

- process mapping

## 9.5 automation/windows.rs

Responsibility:

- enumerate windows

- map process to window

- focus/restore/maximize window

- pass positioning commands

## 9.6 automation/displays.rs

Responsibility:

- define monitor model

- map monitor roles

- calculate window coordinates from layout percentages

## 9.7 automation/workspace.rs

Responsibility:

- workspace_on sequence

- workspace_off sequence

- future named layouts/modes

## 9.8 research/notes.rs

Responsibility:

- save notes in Markdown

- create title/timestamp

- support summary + full brief sections

## 9.9 vision/capture.rs

Responsibility:

- capture active display

- save image to local directory

- return metadata/path

## 10. Starter Rust Code Section

Below is starter code for the revised direction.

## 10.1 src/main.rs

mod config;

mod router;

mod intents;

mod state;

mod errors;

use router::route_command;

use std::io::{self, Write};

fn main() {

println!("Assistant ready.");

loop {

print!("> ");

io::stdout().flush().unwrap();

let mut input = String::new();

if io::stdin().read_line(&mut input).is_err() {

eprintln!("Failed to read input.");

continue;

}

let input = input.trim();

if input.is_empty() {

continue;

}

if input.eq_ignore_ascii_case("exit") {

println!("Shutting down.");

break;

}

if let Err(e) = route_command(input) {

eprintln!("Error: {}", e);

}

}

}

## 10.2 src/router.rs

use crate::automation::workspace::{workspace_off, workspace_on};

use crate::research::notes::save_note;

use crate::vision::capture::capture_display;

pub fn route_command(input: &str) -> Result<(), String> {

let text = input.trim().to_lowercase();

if text == "turn on workspace" || text == "start workspace" || text == "boot workspace" {

println!("[voice] Working.");

workspace_on()?;

println!("[voice] Workspace online.");

return Ok(());

}

if text == "shutdown workspace" || text == "turn off workspace" {

println!("[voice] Working.");

workspace_off()?;

println!("[voice] Workspace shutdown complete.");

return Ok(());

}

if text.starts_with("research ") {

let topic = text.replacen("research ", "", 1);

println!("[voice] Working.");

let note_body = format!(

"## Research Request\n{}\n\n## Summary\nResearch pipeline placeholder.\n",

topic

);

let path = save_note(&format!("Research {}", topic), &note_body)?;

println!("[voice] Research complete. Note created.");

println!("Saved note: {}", path);

return Ok(());

}

if text == "view my display" || text == "look at my screen" {

println!("[voice] Working.");

let path = capture_display()?;

println!("[voice] Display in view.");

println!("Capture saved to: {}", path);

return Ok(());

}

Err("Command not recognized".to_string())

}

## 10.3 src/automation/workspace.rs

use crate::automation::apps::{close_app, open_app};

use crate::automation::windows::position_app;

pub fn workspace_on() -> Result<(), String> {

open_app("claude")?;

position_app("claude", "right", "full")?;

open_app("chrome")?;

position_app("chrome", "left", "left_half")?;

open_app("discord")?;

position_app("discord", "left", "right_half")?;

open_app("notepad")?;

position_app("notepad", "right", "side")?;

Ok(())

}

pub fn workspace_off() -> Result<(), String> {

close_app("discord")?;

close_app("chrome")?;

close_app("claude")?;

close_app("notepad")?;

Ok(())

}

## 10.4 src/automation/apps.rs

use std::process::Command;

pub fn open_app(app_name: &str) -> Result<(), String> {

match app_name {

"claude" => {

Command::new("cmd")

.args(["/C", "start", "", "C:\\Path\\To\\Claude.exe"])

.spawn()

.map_err(|e| e.to_string())?;

}

"chrome" => {

Command::new("cmd")

.args(["/C", "start", "", "chrome"])

.spawn()

.map_err(|e| e.to_string())?;

}

"discord" => {

Command::new("cmd")

.args(["/C", "start", "", "discord"])

.spawn()

.map_err(|e| e.to_string())?;

}

"notepad" => {

Command::new("notepad")

.spawn()

.map_err(|e| e.to_string())?;

}

_ => return Err(format!("Unknown app: {}", app_name)),

}

Ok(())

}

pub fn close_app(app_name: &str) -> Result<(), String> {

let process_name = match app_name {

"claude" => "Claude.exe",

"chrome" => "chrome.exe",

"discord" => "Discord.exe",

"notepad" => "notepad.exe",

_ => return Err(format!("Unknown app: {}", app_name)),

};

Command::new("taskkill")

.args(["/IM", process_name, "/F"])

.output()

.map_err(|e| e.to_string())?;

Ok(())

}

## 10.5 src/automation/windows.rs

pub fn position_app(app_name: &str, monitor: &str, layout: &str) -> Result<(), String> {

println!(

"Positioning app '{}' on monitor '{}' with layout '{}'",

app_name, monitor, layout

);

// Placeholder:

// later replace with Windows API / script-backed implementation

Ok(())

}

## 10.6 src/research/notes.rs

use std::fs;

use std::path::PathBuf;

use std::time::{SystemTime, UNIX_EPOCH};

pub fn save_note(title: &str, body: &str) -> Result<String, String> {

let mut dir = PathBuf::from("data/notes");

fs::create_dir_all(&dir).map_err(|e| e.to_string())?;

let ts = SystemTime::now()

.duration_since(UNIX_EPOCH)

.map_err(|e| e.to_string())?

.as_secs();

let safe_title = title

.chars()

.map(|c| {

if c.is_alphanumeric() || c == ' ' || c == '-' || c == '_' {

c

} else {

'_'

}

})

.collect::<String>()

.replace(' ', "_");

dir.push(format!("{}_{}.md", ts, safe_title));

let content = format!("# {}\n\n{}\n", title, body);

fs::write(&dir, content).map_err(|e| e.to_string())?;

Ok(dir.to_string_lossy().to_string())

}

## 10.7 src/vision/capture.rs

pub fn capture_display() -> Result<String, String> {

// Placeholder for actual screen capture implementation

Ok("data/captures/capture_placeholder.png".to_string())

}

## 11. PowerShell Integration Section

Even with Rust, you should expect PowerShell to be part of the system for Windows-specific actions.

### Why

- easier app launching fallback

- easier OS integration

- easier future automation wrappers

- good bridge while core Rust service matures

### Example PowerShell launcher

open_app.ps1

param(

[string]$AppName

)

switch ($AppName.ToLower()) {

"claude"  { Start-Process "C:\Path\To\Claude.exe" }

"chrome"  { Start-Process "chrome.exe" }

"discord" { Start-Process "discord.exe" }

"notepad" { Start-Process "notepad.exe" }

default   { Write-Error "Unknown app: $AppName" }

}

### Example PowerShell close script

close_app.ps1

param(

[string]$ProcessName

)

Get-Process -Name $ProcessName -ErrorAction SilentlyContinue | Stop-Process -Force

## 12. What Can Be Done Now vs Later

## Can be done now

- full architecture

- repo layout

- config design

- module interfaces

- command definitions

- starter Rust code skeleton

- PowerShell helper scripts

- milestone checklist

- risk and gap analysis

## Cannot be completed now without the target machine

- exact executable paths

- exact window handling logic

- exact monitor coordinate placement

- actual STT/TTS device integration

- wake word tuning

- AirPods reliability validation

- Discord safety testing

- Claude UI interaction testing

## 13. Recommended Next Build Sequence

If you want the foundation “done as much as possible” before touching the laptop, the best next deliverables are:

### Deliverable 1

A complete repo blueprint package

- finalized Rust folder tree

- config files

- command specs

- app specs

- monitor layout specs

### Deliverable 2

A Phase 1–3 code skeleton

- main loop

- router

- app launch/close

- workspace sequences

- note saving

- placeholder capture

- typed CLI testing mode

### Deliverable 3

A Windows integration pack

- PowerShell helper scripts

- path placeholders

- command invocation conventions

### Deliverable 4

A test plan for later

- what to validate once you get on the laptop

- exact order of hardware/software verification

## 14. Final Recommendation

Given your updated requirements:

### Best path

- Build the core in Rust

- Use PowerShell for Windows-native automation

- Avoid making C++ the main orchestration language

- Treat current work as foundation/spec/scaffold creation

- Do live integration only when you are back on the target laptop

### Most important reality

The biggest technical challenge is still not “AI.”
It is stable Windows app/display automation.

## 15. Best Next Step

I recommend the next artifact be:

### “Starter Repo Blueprint Pack”

Containing:

- finalized Cargo.toml

- all Rust module stubs

- YAML config files

- PowerShell scripts

- command spec

- test checklist for first boot on the target laptop

If you want, I can make my next response exactly that:
a copy-paste-ready starter repo pack in Rust, including:

- Cargo.toml

- main.rs

- module files

- config files

- PowerShell scripts

- and the first-pass checklist.